**Sprint 2 Report**

QuickPick

DFS Developers

February 21, 2018

* **Actions to stop doing:**
  + Snake case variables
  + Neglecting pushes to GIT
* **Actions to start doing:**
  + Adding more comments and explaining functions that were previously added to every part of the code
  + Convert snake case variables to camelCase
  + Create test code or test the code ourselves extensively
* **Actions to keep doing:**
  + camelCase
  + Adding comments
* **Work completed/not completed:**
  + Completed all the user stories
  + Did not do any test code
* **Work completion rate:**
  + 42/42 hours from user stories completed
  + We slowed down in progress during the middle of the sprint due to studying for other classes and midterms
  + Luckily we were able to make up for it the following week

During the second sprint, we completed all 4 user stories that were assigned to this sprint. During the sprint we unofficially added the tasks of cleaning up our code and adding comments.